COMQUTOR Alpha

Structure-Computing Multi-Agent Trading Research System

Project Development Plan — Formal Specification for Engineering

Version 1.0  ·  July 2026

Based on: SIC Omnibus Provisional Patent Draft v2 · Helix / Q-IOS White Paper v2.0 · Alpha Taxonomy v1.0 · COMQUTOR Alpha MVP Task Book v1.0

# Table of Contents

# 1. Project Purpose

COMQUTOR Alpha is a multi-agent equity research system that upgrades the open-source TradingAgents framework from a role-playing prompt ensemble into a structure-computing system, implementing the Structural Intelligence Computing (SIC) methods described in the company's provisional patent filing (SIC Omnibus Provisional Draft v2) and aligned with the Helix / Q-IOS architecture (White Paper v2.0).

The system does not predict stock prices directly. Instead, for a given ticker it identifies which Alpha Structures — named, versioned, causally-modeled market forces — are currently dominating the asset, how strongly each is activated, and where those structures reinforce or conflict with one another.

### Product one-liner (must appear on the dev-doc front page)

COMQUTOR Alpha does not summarize agent opinions.

It converts agent observations into Alpha Structures,

then detects which structures dominate, reinforce, or conflict with each other.

### Why TradingAgents alone is insufficient

TradingAgents pipes several role-prompted LLM agents (Fundamental, News, Sentiment, Technical → Bull/Bear researchers → Trader → Risk Manager) into an LLM summary. Three structural failures follow:

- P1 — Duplicate information. Two agents describe the same underlying factor (e.g., "revenue +30%" and "earnings beat"); the summarizer weights it twice, producing false consensus. Fix: parse agent outputs into a Structure Graph and merge same-origin structures — 10 agent claims collapse into ~3 independent structures.

- P2 — Fake debate. Bull and Bear agents argue in free text without knowing where the disagreement actually lies. Fix: a Structure Conflict Map localizes the conflict to specific causal edges (e.g., Revenue Growth vs. Multiple Compression), enabling structural arbitration rather than rhetorical voting.

- P3 — No market-state memory. Identical bullish conclusions on consecutive days are not recognized as the same logic. Fix: encode recurring causal chains as ϕ-tokens with a stable structure identity (e.g., ϕ-001 = AI demand → GPU shortage → NVDA benefits), so the system remembers Alpha Structures, not text.

MVP scope guard: the first release is a research-assistance tool. It must never emit bare Buy/Sell/Hold instructions, never promise returns, and every conclusion must carry an evidence field. Automated trading, portfolio optimization, backtesting, broker APIs, and the full ϕ-token runtime are explicitly out of MVP scope.

# 2. Patent Foundation and Concept Mapping

The engineering design is a concrete embodiment of the SIC provisional patent. The patent's Worked Example 3 (agent/action selection with local admissibility, arbitration that selects/suppresses/defers candidates, and non-execution feedback) and its structure-to-token pipeline (objective → structured job model → structural signature → ϕ-token graph → arbitration → stabilization → readout) map onto the trading domain as follows:

| SIC patent concept | COMQUTOR Alpha embodiment | MVP status |
| --- | --- | --- |
| Computational objective O | Research request for a ticker (e.g., NVDA) | MVP |
| Structured job model {entities, relations, constraints, output conditions} | Structured agent output schema: claim / evidence / entities / factors / direction / confidence | MVP |
| ϕ-token graph and relation edges | Structure Graph: factor nodes + causal / supportive / conflicting edges built with networkx | MVP (graph); full ϕ-token lifecycle deferred |
| Structure-derived relevance and attention layer | Alpha Mapper: structural matching of claims to Alpha IDs (keyword + factor + LLM classifier), match_score in place of dense-vector similarity | MVP |
| ϕ-modulation values (compatibility strength) | Activation Score (0–100) per Alpha per ticker; edge weights on causal graph | MVP (simplified formula) |
| Patch-local arbitration: select / suppress / defer / reroute | Conflict Detector: structural conflict scoring between activated Alphas (bull vs. bear structure) instead of global vote | MVP |
| Non-execution events as computational feedback | Alpha Memory: invalidation conditions, failed/expired structures stored with reason codes to adjust future activation | Phase 2 |
| Stabilization condition + readout engine | Research output stabilizes when dominant alphas and main conflict persist across an update window; readout = research JSON + summary | MVP (single-run); multi-window Phase 2 |
| Structure Memory (success/failure structures) | Alpha Structure Library (taxonomy YAML) + entity_alpha_exposure history | MVP static seed; adaptive Phase 2 |
| Q-IOS admissibility governance (Helix WP §2–3) | Guardrails: no trade execution, output admissible only as research with evidence; compliance filter on product language | MVP |

Layered correspondence with the Helix / Q-IOS stack: Application Layer = user research request; Structure Computing Layer = comqutor_alpha structure engine; Runtime Layer = admissibility rules and scoring thresholds that decide which structural conclusions may be emitted; Topology Layer = the Alpha hierarchy (Macro → Theme → Fundamental → Valuation → Behavioral) that bounds which structures may interact.

Patent-relevant novelty to preserve in implementation (John maintains the claim list): agent-output structuralization, structure-graph consensus (merge-by-structure instead of vote-by-agent), ϕ-token market identity encoding, structure conflict arbitration, Alpha memory library, structure-aware portfolio construction (future).

# 3. System Architecture

Eight-layer SIC-TradingAgents architecture. MVP implements Layers 1–6 in reduced form; Layers 7–8 are deferred.

| Layer | Name | Responsibility | MVP |
| --- | --- | --- | --- |
| L1 | Data Collection | Market data, news, filings, sentiment feeds (inherited from TradingAgents fork) | Yes (as-is) |
| L2 | Agent Analysis | Fundamental / News / Sentiment / Technical agents produce claims | Yes (as-is) |
| L3 | Structure Extraction | structured_output_adapter + structure_extractor: claims → nodes/edges | Yes |
| L4 | ϕ-Token Memory | Persistent structure identities across runs (Alpha Memory) | Lite (static taxonomy + exposure seed) |
| L5 | Structure Arbitration | activation_scorer + conflict_detector | Yes |
| L6 | Alpha Graph | graph_builder: merged structure graph per ticker/run | Yes |
| L7 | Portfolio Construction | Structure-aware position sizing | No (deferred) |
| L8 | Execution | Broker integration | No (deferred) |

### End-to-end MVP data flow

ticker (e.g., NVDA)

-> TradingAgents fork: 4 agents run analysis            (L1-L2, Engineer A)

-> structured_output_adapter: raw text -> standard JSON  (L3, Engineer A)

-> alpha_mapper: claims -> matched Alpha IDs             (L3/L5, Engineer B)

-> structure_extractor: claims -> causal nodes & edges   (L3, Engineer B)

-> graph_builder (networkx): merged Structure Graph      (L6, Engineer B)

-> activation_scorer: per-Alpha Activation Score 0-100   (L5, Engineer B)

-> conflict_detector: Bull vs Bear structure conflicts   (L5, Engineer B)

-> FastAPI research response + 3-page dashboard          (Engineer A + B)

### Design principles

- Non-invasive fork: TradingAgents generates raw agent analysis; all structure computing lives in a separate comqutor_alpha/ package so the core can later be detached from the fork.

- Structured JSON at every module boundary; downstream modules never parse free text.

- Fail-soft LLM handling: JSON retries, schema validation, explicit "unknown" defaults; a parsing failure must never crash a run.

- Every score is decomposable: any Activation or Conflict Score must be explainable from its stored components and evidence rows.

# 4. Domain Model: Alpha Taxonomy v1.0 (MVP-10)

The taxonomy is the system's ontology of market structures. It is frozen for the MVP (John owns changes). Scope: US equities and ETFs, technology, the AI supply chain, semiconductors, and the macro risk environment.

| ID | Name (EN / CN) | Layer | Core function |
| --- | --- | --- | --- |
| A001 | Rate Cut Cycle / 利率下降周期 | Macro | Falling discount rates support long-duration and growth assets |
| A003 | Liquidity Expansion / 流动性扩张 | Macro | Liquidity release lifts risk appetite and asset multiples |
| A101 | AI Expansion / AI扩张 | Theme | Training-compute demand growth across the AI supply chain |
| A102 | Inference Explosion / 推理爆发 | Theme | Inference-side compute demand from AI applications and agents |
| A103 | AI Infrastructure / AI基础设施 | Theme/Infra | Datacenter, power, cooling, networking build-out |
| A201 | Semiconductor Supercycle / 半导体超级周期 | Industry | Chip-cycle upturn: inventory, orders, ASP, capex |
| A301 | Revenue Expansion / 收入扩张 | Fundamental | Company revenue growth structure → EPS revision → repricing |
| A304 | Multiple Compression / 估值压缩 | Valuation/Risk | Downside pressure on richly valued assets |
| A501 | Recession Risk / 衰退风险 | Macro Risk | Economic downturn and earnings-recession risk |
| A601 | Narrative Momentum / 叙事动量 | Behavioral | Reflexive, narrative-driven flows and momentum |

### Alpha hierarchy and decision precedence

Macro / Risk Layer      A001, A003, A501

Theme Layer             A101, A102, A103, A201

Fundamental Layer       A301

Valuation Layer         A304

Behavioral Layer        A601

Precedence: Macro -> Theme -> Fundamentals -> Valuation -> Narrative -> final structural judgment

The system must never conclude "AI is strong, therefore bullish" without checking whether A101 is offset by A304 (Multiple Compression), suppressed by A501 (Recession Risk), or overheated via A601 (Narrative Momentum). Conflict Radar's four axioms: AI being strong ≠ the stock is good; revenue growth ≠ price goes up; rate cuts ≠ risk appetite rises; strong narrative ≠ low risk.

### Canonical Alpha schema (per structure)

{

"alpha_id": "A101",

"name_cn": "AI扩张", "name_en": "AI Expansion",

"layer": "Theme",

"status": "active | watch | inactive",

"core_thesis": "...",

"causal_graph": [ {source, target, edge_type, weight} ],

"trigger_signals": [ {text, weight} ],

"confirmation_signals": [ {text, weight} ],

"beneficiary_assets": [], "risk_assets": [],

"conflict_alphas": [ {alpha_id, contradiction_weight, description} ],

"invalidation_conditions": [],

"agent_sources": [], "keywords": [],

"activation_score": 0, "confidence_score": 0

}

Each of the 10 alphas is fully specified in Alpha Taxonomy v1.0 (core thesis, causal chain, trigger signals, confirmation signals, beneficiary/risk assets, conflict alphas with contradiction weights, invalidation conditions, source agents, bilingual keywords). Engineer B transcribes all 10 into comqutor_alpha/alpha_library/alpha_taxonomy_v1.yaml; John signs off field-by-field.

### Structural relations that MUST be encoded

- Synergy: A001→ relieves A304, amplifies A601; A003→ amplifies A601, relieves A304; A101→ A103, A201, A301, A601; A102→ A103, A301; A201→ A301.

- Conflict (all six are mandatory in MVP): A101 vs A304 · A301 vs A304 · A001 vs A501 · A003 vs A501 · A601 vs A304 · A601 vs A501.

# 5. Module Specifications

All new code lives in comqutor_alpha/. TradingAgents source is modified only minimally (output capture hooks).

comqutor_alpha/

├── alpha_library/    alpha_taxonomy_v1.yaml · alpha_schema.py · alpha_loader.py

├── structure_engine/ structured_output_adapter.py · structure_schema.py ·

│                     structure_extractor.py · alpha_mapper.py · graph_builder.py ·

│                     activation_scorer.py · conflict_detector.py · exposure_engine.py

├── api/              main.py · routes_research.py · routes_alpha.py ·

│                     routes_graph.py · routes_conflict.py

├── storage/          models.py · db.py · migrations/

├── frontend/         research_page.py · structure_graph_page.py · conflict_radar_page.py

├── scripts/          run_comqutor_research.py

└── tests/            test_alpha_loader.py · test_alpha_mapper.py ·

test_activation_score.py · test_conflict_detector.py · golden_cases/

## 5.1 Structured Output Adapter (Engineer A) — the single most critical module

Converts each agent's natural-language output into the standard claim schema. Downstream modules consume only this JSON.

{

"run_id": "uuid", "ticker": "NVDA", "agent": "news_agent",

"timestamp": "2026-01-01T10:00:00Z",

"claim": "AI capex remains strong and is supporting GPU demand.",

"evidence": "Recent cloud capex commentary indicates continued AI infra spending.",

"entities": ["NVDA", "GPU", "AI CapEx", "Datacenter"],

"factors": ["AI demand", "GPU demand", "datacenter capex"],

"direction": "positive | negative | neutral",

"confidence": 0.82,

"source_type": "news | filing | price | analyst | social | technical | unknown",

"source_refs": []

}

- Mandatory fields: run_id, ticker, agent, claim, evidence. factors must be extracted best-effort; entities may be an empty array; confidence ∈ [0,1].

- On LLM parse failure return the safe default {direction:"unknown", confidence:0, factors:[], entities:[], source_type:"unknown"} — never propagate malformed JSON, never crash the run.

- Acceptance: running NVDA produces structured outputs for all four of fundamental / news / sentiment / technical agents, each with claim, evidence, factors, direction, confidence; empty fields are explicit "unknown".

## 5.2 Alpha Mapper (Engineer B)

Maps a structured claim to Alpha IDs. Three-tier matching, in priority order: (1) keyword match + factor match against the taxonomy keyword index; (2) LLM classification; (3) rule-based fallback if the LLM fails. First version: merge claim+evidence+factors into one text; keyword hits raise match_score; threshold 0.35; return top-3 alphas.

in : {"claim": "...", "factors": [...], "direction": "positive", "confidence": 0.82}

out: {"matched_alphas": [{"alpha_id": "A101", "name": "AI Expansion",

"match_score": 0.91, "direction": "positive", "evidence": "..."}]}

Acceptance sentences (must map correctly): "GPU demand is increasing due to AI training."→A101 · "Enterprise AI applications are driving inference workloads."→A102 · "Datacenter power and cooling demand is rising."→A103 · "Semiconductor inventory is improving and chip demand is recovering."→A201 · "Revenue guidance was raised due to strong customer demand."→A301 · "High valuation is creating downside risk."→A304 · "Credit spreads are widening and recession risk is rising."→A501 · "AI stocks are rising due to strong investor attention."→A601. Overall ≥80% accuracy on John's 20 labeled claims.

## 5.3 Structure Extractor (Engineer B)

LLM-extracts cause-effect relations from claims into StructureNode / StructureEdge objects. Strict-JSON output with fallback on empty results; merge duplicate nodes and synonyms (e.g., "AI CapEx" = "AI capital spending"). Minimum edge types: causal, supportive, conflicting.

"AI capex is increasing, which drives GPU demand and supports NVDA revenue growth."

-> nodes: AI CapEx (factor), GPU Demand (factor), NVDA Revenue Growth (fundamental)

-> edges: AI CapEx -(causal 0.85)-> GPU Demand -(causal 0.80)-> NVDA Revenue Growth

## 5.4 Graph Builder (Engineer B)

Builds a networkx DiGraph per run (Neo4j is explicitly deferred: networkx suffices for MVP, keeps deployment simple, and serializes directly to frontend JSON). Nodes carry alpha_ids labels and scores; edges carry edge_type and weight. Also computes Graph Coherence Score.

Graph Coherence Score = valid-edge score x 40% + alpha-coverage score x 30%

+ causal-chain-length score x 20% - duplicate-node penalty x 10%

MVP simplification: min(100, valid_edges*15 + alpha_covered_count*10)

## 5.5 Activation Scorer (Engineer B)

Per-ticker, per-Alpha activation on a 0–100 scale.

Target formula (Taxonomy v1.0):

Activation = Trigger x 25% + Confirmation x 25% + AgentAgreement x 15%

+ GraphCoherence x 20% + Recency x 15% - ConflictPenalty

MVP simplification (limited data sources):

Activation = MatchedEvidence x 35% + AgentAgreement x 20%

+ GraphCoherence x 25% + Recency x 10% + DirectionStrength x 10%

Status bands: 0-30 inactive | 31-50 watch | 51-70 active

| 71-85 dominant | 86-100 regime_level

Acceptance: for NVDA, A101/A103/A201/A301/A304/A601 must receive differentiated scores (not uniform), and dominant_alphas must be emitted.

## 5.6 Conflict Detector (Engineer B)

Conflict Score = min(activation_A, activation_B) x contradiction_weight x evidence_strength

MVP: evidence_strength = average(match_score of both alphas)

Levels: 0-25 low | 26-50 medium | 51-75 medium_high | 76-100 high

Worked example: A101=82, A304=75, weight=0.9, evidence=0.8 -> 75*0.9*0.8 = 54

Output is never 'Strong Buy'; it is:

Bull Structure: A101 AI Expansion / Bear Structure: A304 Multiple Compression

Conflict Level: Medium-High

Reads conflict_alphas from the taxonomy, finds co-activated conflicting alphas for the ticker, ranks multiple conflicts, and emits main_conflict. All six mandatory conflict pairs from §4 must be supported.

## 5.7 Exposure Engine (Engineer B, storage by A)

Maps each ticker to per-Alpha exposure (a ticker belongs to several structures simultaneously; the question is which alphas currently dominate it). Formula: exposure = historical_mapping × 50% + current_evidence × 30% + agent_confidence × 20%. MVP starts from a static seed table (entity_alpha_exposure_seed.yaml) that John supplies for: NVDA, AMD, MSFT, GOOGL, AMZN, AVGO, TSM, SMCI, QQQ, SPY. Example: NVDA {A101:0.95, A102:0.75, A103:0.70, A201:0.90, A301:0.85, A304:0.80, A601:0.90}.

# 6. Data Layer (PostgreSQL — Engineer A)

Six tables for the MVP. Redis is used only as an LLM-response cache to avoid duplicate requests.

| Table | Key columns | Purpose |
| --- | --- | --- |
| agent_outputs | id PK, run_id, ticker, agent, claim, evidence, entities JSONB, factors JSONB, direction, confidence, source_type, source_refs JSONB, created_at | Structured agent claims per run |
| alpha_matches | id PK, run_id, ticker, agent_output_id FK, alpha_id, match_score, direction, evidence, created_at | Claim→Alpha mapping results |
| structure_graphs | id PK, run_id, ticker, graph_json JSONB, graph_coherence_score, created_at | Serialized structure graph per run |
| alpha_activations | id PK, run_id, ticker, alpha_id, activation_score, status, direction, created_at | Per-Alpha activation results |
| alpha_conflicts | id PK, run_id, ticker, alpha_a, alpha_b, conflict_score, conflict_level, description, created_at | Detected structural conflicts |
| entity_alpha_exposures | PK (ticker, alpha_id), exposure_score, evidence, updated_at | Ticker↔Alpha exposure map |

A reference taxonomy store (alpha_library / alpha_signals / alpha_edges / alpha_conflicts definitions) may mirror the YAML into SQL; for MVP the YAML file is the source of truth and the loader validates it at startup.

# 7. API Specification (FastAPI — Engineer A)

| Endpoint | Method | Contract |
| --- | --- | --- |
| /api/research | POST | Body {ticker}. Triggers a full research run. Returns {run_id, ticker, status, dominant_alphas[], main_conflict{}, summary} |
| /api/alpha-library | GET | Returns the 10 Alpha definitions from the taxonomy |
| /api/research/{run_id}/graph | GET | Returns {nodes[], edges[]} for the Structure Graph page |
| /api/research/{run_id}/conflicts | GET | Returns {conflicts[], main_conflict{}} |
| /api/research/{run_id}/agent-outputs | GET | Raw + structured agent outputs; debug/validation only |

### Canonical research response (frozen contract)

{

"ticker": "NVDA",

"dominant_alphas": [

{"alpha_id": "A101", "name": "AI Expansion", "activation_score": 86, "direction": "positive"},

{"alpha_id": "A304", "name": "Multiple Compression", "activation_score": 74, "direction": "negative"},

{"alpha_id": "A601", "name": "Narrative Momentum", "activation_score": 82, "direction": "positive"}

],

"main_conflict": {"bull_structure": "A101 AI Expansion",

"bear_structure": "A304 Multiple Compression", "conflict_score": 67},

"summary": "Supported by AI Expansion and Narrative Momentum; valuation compression

remains the main structural risk."

}

Non-functional requirements: LLM JSON retry with validation; invalid outputs go to error_logs; response caching per (ticker, day); structured logging with run_id across the whole chain; run history queryable.

# 8. Frontend (three pages — Engineer B)

- Page 1 · Research Page. Ticker input → Dominant Alpha cards (id, name, score, direction), Bull Structure, Bear Structure, Main Conflict (score + level badge), System Summary. The page must foreground Alpha Structures — it must not look like a generic AI summary page.

- Page 2 · Structure Graph Page. Renders the run's graph; nodes show alpha_id tags, edges show edge_type, clicking a node reveals evidence. Implementation: pyvis, plotly, or streamlit-agraph — pick one, simplest and most stable wins.

- Page 3 · Conflict Radar Page. Ranked table of Bull vs Bear structures with Conflict Score bars, level badges, and a one-line explanation each.

Product language rules (John reviews in Week 5): no promised returns, no bare Buy/Sell/Hold, always research-assistance framing, every conclusion traceable to evidence.

# 9. Team and Ownership

| Role | Owns | Success criterion |
| --- | --- | --- |
| Engineer A — Backend / Agents / API | TradingAgents fork; agent pipeline; LLM structured output plumbing; PostgreSQL/Redis; FastAPI; data ingestion; deployment scripts | Ticker-in → agent-analysis-out runs end-to-end, reliably |
| Engineer B — Structure Intelligence / Graph / Scoring / UI | Alpha taxonomy implementation; structure schema; alpha mapping; activation & conflict scoring; structure graph; conflict radar; 3-page frontend | Agent natural language becomes a structured Alpha graph with defensible conflict judgments |
| John — Product / Alpha Logic / Validation | Taxonomy final sign-off; test ticker selection; structural-logic review; prompt calibration; demo script; patent claim notes; investment-logic sanity | Output stays true to structure computing — never degrades into ordinary AI summarization |

# 10. Six-Week Implementation Schedule

Each week lists tasks by owner and a hard acceptance gate. Task IDs follow the original task book (A=Engineer A, B=Engineer B, J=John).

## Week 0 — Project preparation (1–2 days)

- A0-1..6: fork TradingAgents; run it locally; confirm LLM provider; .env.example; Docker Compose; audit the open-source license boundary and mark which code may ship in the commercial version.

- B0-1..4: create comqutor_alpha/ package; draft alpha_taxonomy_v1.yaml; draft schemas; prepare keyword lists for all 10 alphas.

- J0-1..4: freeze MVP-10 alphas; pick first test tickers; provide positive/negative example claims per alpha; define the demo narrative ("why this is not ordinary TradingAgents").

- Gate: TradingAgents fork runs locally; taxonomy YAML draft exists; test ticker list agreed.

## Week 1 — Taxonomy Loader + Agent Output Adapter

- A1-1..6: locate agent output hook points; implement structured_output_adapter.py; add run_id; create agent_outputs table; persist outputs; first version of POST /api/research.

- B1-1..5: finish all-10 taxonomy entry; alpha_schema.py; alpha_loader.py; test_alpha_loader.py; emit Alpha Library JSON.

- J1-1..3: review YAML vs Taxonomy v1.0; confirm conflict_alphas; provide expected outputs for NVDA / MSFT / QQQ.

- Gate: GET /api/alpha-library returns 10 alphas; POST /api/research triggers the original agents; agent_outputs holds structured rows.

## Week 2 — Alpha Mapper + Structure Extractor

- A2-1..5: stabilize the four agent output types; LLM JSON retry; field validation; error_logs for invalid outputs; input-format debugging with B.

- B2-1..8: alpha_mapper.py (keyword_score, factor_score, LLM classifier); structure_extractor.py (cause-effect edges); unit tests for both.

- J2-1..4: 20 labeled natural-language claims; label expected alpha; review mismatches; tune keywords/definitions.

- Gate: claims map to matched_alpha; ≥80% accuracy on John's labeled set; simple causal edges (AI Demand → GPU Demand) extract correctly.

## Week 3 — Graph Builder + Activation Score

- A3-1..5: alpha_matches and structure_graphs tables; persist matches and graph_json; GET /research/{run_id}/graph; run_id query chain.

- B3-1..8: graph_builder.py on networkx; duplicate-node merging; alpha_id node labels; graph_coherence_score; activation_scorer.py; dominant_alphas; tests.

- J3-1..3: sanity-check NVDA graph vs investment logic and QQQ graph vs macro logic; confirm score-band interpretations.

- Gate: NVDA yields a structure-graph JSON; every alpha has an activation_score; dominant_alphas emitted with differentiated values.

## Week 4 — Conflict Detector + complete Research API

- A4-1..5: alpha_activations and alpha_conflicts tables; /conflicts and /agent-outputs endpoints; /api/research returns summary + dominant_alphas + main_conflict.

- B4-1..7: conflict_detector.py (taxonomy conflict_alphas, conflict_score, conflict_level, main_conflict); exposure_engine.py v1; tests.

- J4-1..3: verify conflict relations; write 5 demo cases with standard explanation copy.

- Gate: NVDA outputs A101 vs A304; QQQ outputs A001/A003 vs A501. The system surfaces bull-vs-bear structural conflict — never a one-sided verdict.

## Week 5 — Dashboard (three pages)

- A5-1..5: API hardening and error handling; response caching to avoid duplicate LLM calls; deployment environment; README_DEV.md.

- B5-1..8: Research / Structure Graph / Conflict Radar pages; wire /research, /graph, /conflicts; Alpha Card and Conflict Score components.

- J5-1..4: product-language review (strip any promised-return phrasing); confirm demo flow and investor script.

- Gate: A user enters a ticker in the UI and all three pages explain: which structures dominate, how they conflict, and why this is not an ordinary AI summary.

## Week 6 — Test, demo, delivery

- A6-1..6: end-to-end tests; API bug fixes; logging; run history; deployment scripts; technical documentation.

- B6-1..5: golden-case tests; fix alpha mismatches; polish graph rendering and radar ranking; MVP evaluation report.

- J6-1..4: final acceptance; record demo; consolidate patent innovation notes; customer/investor deck.

- Gate: Demo-ready MVP; 5 tickers run stably; results explainable; graph and radar presentable; demo script complete.

# 11. First Sprint in Detail — Output Capture, Adapter, Mapper

The single most important near-term objective: standardize TradingAgents' agent outputs and open the structure-computing entry point. Do not start with the frontend or the graph. Sequence for the assigned engineer:

- Step 1 — Freeze a runnable baseline. Branch feature/comqutor-structure-layer; record commit, Python and dependency versions, LLM provider config, run commands, and known issues in docs/setup_baseline.md. Acceptance: a second engineer can reproduce a full TradingAgents run from the doc alone.

- Step 2 — Map the output chain before touching logic. Trace ticker → data fetch → four agents → bull/bear debate → trader/risk → final output into docs/tradingagents_flow.md, answering: entry function; where each agent's output is generated; debate I/O locations; where the final decision forms; and the exact insertion point for the structure layer. Acceptance: the engineer can state "we hook structured_output_adapter after file X / function Y."

- Step 3 — Persist raw agent outputs (minimally invasive). Every run writes outputs/runs/{run_id}/ containing metadata.json, raw_agent_outputs.json, final_report.md.

- Step 4 — Create the isolated comqutor_alpha/ package (alpha_library, structure_engine, scripts). Principle: TradingAgents produces raw analysis; COMQUTOR Alpha owns structuring, mapping, graphing, conflicts — so the core can later migrate off the fork.

- Step 5 — Implement structured_output_adapter.py to the schema in §5.1, with the fail-soft defaults.

- Step 6 — Enter the MVP-10 taxonomy into alpha_taxonomy_v1.yaml (engineering-simplified version first: id, names, layer, keywords, conflict_alphas with contradiction weights). Loader returns all 10.

- Step 7 — Implement alpha_mapper.py v1 (keyword matching, threshold 0.35, top-3) and pass the eight acceptance sentences in §5.2.

### Sprint deliverables and verification

python scripts/run_comqutor_research.py --ticker NVDA   (also MSFT, QQQ)

outputs/runs/{run_id}/

├── metadata.json

├── raw_agent_outputs.json

├── structured_agent_outputs.json   # 4 agents, all mandatory fields

└── alpha_matches.json              # which Alphas each claim matched

NVDA must at minimum surface A101 / A304 / A601

QQQ  must at minimum surface A001 / A003 / A304 / A501 / A601

Docs to deliver: docs/setup_baseline.md · docs/tradingagents_flow.md, plus the modules alpha_loader.py, structured_output_adapter.py, alpha_mapper.py and the runner script.

# 12. Golden Test Cases and Definition of Done

### Golden tickers (John supplies expectations)

NVDA, AMD, MSFT, AVGO, QQQ, SPY, TSM, SMCI, GOOGL, AMZN.

| Ticker | Expected dominant alphas | Expected main conflict |
| --- | --- | --- |
| NVDA | A101, A103, A201, A301, A304, A601 | Bull A101 vs Bear A304 |
| QQQ | A001, A003, A304, A501, A601 | Bull A001 vs Bear A501 |
| MSFT | A101, A102, A301, A304 | Bull A102 vs Bear A304 |

### Definition of Done — functional

- A ticker input completes a full research run; ≥4 agents produce structured outputs; outputs map to MVP-10 alphas; Structure Graph, Activation Scores, and Conflict Scores are generated; the three dashboard pages render; ≥5 test tickers run stably.

### Definition of Done — quality

- JSON output failure rate <10%; golden-case alpha-match accuracy ≥80%; every conclusion carries an evidence field; every conflict names bull_structure and bear_structure; the system never outputs Buy/Sell/Hold without a structural explanation.

### Definition of Done — product

- UI foregrounds Alpha Structures and the Conflict Radar; pages do not resemble a generic TradingAgents summary; copy avoids promised returns; output is research assistance, not trading instructions.

### Final delivery checklist (end of Week 6)

Runnable repository · alpha_taxonomy_v1.yaml · structured agent-output module · Alpha Mapper · Structure Extractor · Graph Builder · Activation Scorer · Conflict Detector · FastAPI backend · PostgreSQL schema · three-page dashboard · golden test cases · README_DEV.md · demo script.

# 13. Scope Control (cut in this order if time runs short)

| Must keep | May simplify | Defer (post-MVP) |
| --- | --- | --- |
| Alpha Taxonomy YAML | Structure Graph visuals | Neo4j |
| Agent Output Schema | Entity Alpha Exposure | Backtesting |
| Alpha Mapper | Full DB history | Portfolio Engine |
| Activation Score | Rich frontend interactions | Broker API |
| Conflict Detector | Multi-source data ingestion | Full ϕ-Token runtime |
| Research Page + Conflict Radar |  | Permissions / SaaS billing |

# 14. Risks and Compliance

- Open-source licensing. Week 0 task A0-6 audits the TradingAgents license boundary; code that cannot ship commercially is flagged before any build starts. The isolated comqutor_alpha/ package is the migration path off the fork.

- LLM output instability. Strict JSON schemas, retries, validation, error_logs, safe defaults; quality gate is <10% JSON failure.

- Structural-logic drift. The biggest product risk is regression into prompt-ensemble summarization. John's weekly reviews (graph vs. investment logic; conflict pairs; demo cases) are the control.

- Regulatory posture. The MVP is an investment-research aid. It identifies structures and conflicts; it does not issue personalized investment advice or execute trades. All UI copy is reviewed for this in Week 5 (J5-2).

- IP capture. John logs implementation-level innovations (structure-graph consensus, conflict arbitration, alpha memory) against the SIC provisional claims throughout (J6-3).

# 15. Post-MVP Roadmap (toward the full SIC embodiment)

- Phase 2 — Alpha Memory & ϕ-Tokens: persist structure identities across runs; match recurring causal chains to stable ϕ-IDs; store invalidation/non-execution events with reason codes and use them to modulate future activation (patent: non-execution events as computational feedback; ϕ-modulation update loop).

- Phase 3 — Stabilization & readout windows: require dominance persistence across an update window before a structural verdict is emitted (patent: stabilization condition and readout engine).

- Phase 4 — Structure-aware portfolio construction (L7) governed by Q-IOS-style admissibility: positions are assigned only to admissible structural realizations and continuously governed thereafter (Helix WP §2.4).

- Phase 5 — Extended taxonomy (A005 Inflation Shock, A602 Crowded Trade, A603 Fear Capitulation, and beyond), Neo4j graph store, multi-market coverage.